## Slide 1: Team 55: National Firefighter Registry
In Collaboration with CDC-NIOSH
11/14/2020

## Slide 2: Team 55: Personnel
Team 55 Members:
James Davis
Haolong Yan
Rahul Nowlakha
Joe Kurokawa
Traver Clifford
Eric Mammoser
CDC Mentors:
Jill Raudabaugh
Breanna Newton
GT Mentor:
Elizabeth Shivers

## Slide 3: Agenda
NDJSON Update
DB Update
QA Update
Visualization Update
Project Screenshots
Project Plan Update
Project Plan Details
Plans for Upcoming Weeks

## Slide 4: NDJSON
Improved efficiency by packaging all patients into bundle and handling with single POST

## Slide 5: DB Creation
Stood up new tables from CDC as part of stretch goal

## Slide 6: DB Insertion Update
Added support for inserting XML
Added support for bundles (incl. NDJSON)
DB mapping continues
  Discussed with CDC mentor, planning to meet again on 11/16
  Still a few fields that need clarification from CDC

## Slide 7: QA Update
Fed back issues on some field handling for SSN and ethnicitycode extension
  Both issues resolved
Added testcases to validate the XML and bundle DB insertion
Debugged and fixed issue with Unicode characters
  Previously only supported ASCII

## Slide 8: Visualization Update
Validated that we can save a workbook without data packaged
  Prompts for login to Docker container’s SQL DB when restoring
  Enables transfer of GUI without data

## Slide 9: Project Plan Update

## Slide 10: Plans for Future Weeks
Add support for observation resource
  This is needed for a few fields in the worker table
Find more data (either from CDC, FHIR servers, or generated via Synthea)
  This is needed for visualization purposes
Continue mapping resource elements to DB fields
Look into new SQL create scripts to stand up more tables (stretch goal)