## Slide 1: Team 55: National Firefighter Registry
In Collaboration with CDC-NIOSH
11/27/2020

## Slide 2: Team 55: Personnel
Team 55 Members:
James Davis
Haolong Yan
Rahul Nowlakha
Joe Kurokawa
Traver Clifford
Eric Mammoser
CDC Mentors:
Jill Raudabaugh
Breanna Newton
GT Mentor:
Elizabeth Shivers

## Slide 3: Agenda
DB Update
QA Update
Documentation Update
Project Plan Update
Plans for Upcoming Week

## Slide 4: DB Insertion Update
Added support for Observation to populate cancer diagnosis
Finished up the last of the fields to populate per our discussion with CDC
All development tasks completed

## Slide 5: QA Update
Added testcases for Observation
All testcases passing
QA complete

## Slide 6: Documentation Update
Created manual for delivery to CDC
Started process of cleaning/commenting code for code walkthrough and final delivery

## Slide 7: Project Plan Update

## Slide 8: Plans for Upcoming Week
Finish code commenting and refactoring
Final demonstration and code-walkthrough with the CDC
Finish documentation and demonstration for final deliverable