## Slide 1: Team 55: National Firefighter Registry
In Collaboration with CDC-NIOSH
11/14/2020

## Slide 2: Presentation Link
https://youtu.be/nYhgNS4fXwg

## Slide 3: Team 55: Personnel
Team 55 Members:
James Davis
Haolong Yan
Rahul Nowlakha
Joe Kurokawa
Traver Clifford
Eric Mammoser
CDC Mentors:
Jill Raudabaugh
Breanna Newton
GT Mentor:
Elizabeth Shivers

## Slide 4: Agenda
NDJSON Update
DB Update
QA Update
Visualization Update
Project Demo
Project Plan Update
Plans for Upcoming Weeks

## Slide 5: NDJSON
Improved efficiency by packaging all patients into bundle and handling with single POST

## Slide 6: DB Insertion Update
Added support for inserting XML
Added support for bundles (incl. NDJSON)
DB mapping continues
  Discussed with CDC mentor, planning to meet again on 11/16
  Still a few fields that need clarification from CDC

## Slide 7: QA Update
Fed back issues on some field handling for SSN and ethnicitycode extension
  Both issues resolved
Added testcases to validate the XML and bundle DB insertion
Debugged and fixed issue with Unicode characters
  Previously only supported ASCII

## Slide 8: Visualization Update
Validated that we can save a workbook without data packaged
  Prompts for login to Docker container’s SQL DB when restoring
  Enables transfer of GUI without data

## Slide 9: Project Plan Update