## Slide 1: Team 55: National Firefighter Registry
In Collaboration with CDC-NIOSH
10/17/2020

## Slide 2: Team 55: Personnel
Team 55 Members:
James Davis
Haolong Yan
Rahul Nowlakha
Joe Kurokawa
Traver Clifford
Eric Mammoser*
*New member, will act as QA
CDC Mentors:
Jill Raudabaugh
Breanna Newton
GT Mentor:
Elizabeth Shivers

## Slide 3: Agenda
Architectural Update
JSON Parser Update
XML Parser Update
FHIR Validation Update
DB Update
QA Update
Project Plan Update
Plans for Upcoming Weeks

## Slide 4: Architectural Update
Decided to move conversion of JSON/XML to common format to after the FHIR server response
  Old: Convert XML to JSON and then POST JSON only
  New: Post XML/JSON directly, convert response to Python dictionary
As a result, will no longer use the fhirclient.py library and roll in the FHIR validation code into the JSON/XML handling
Notes: References:
Health risks: https://www.cdc.gov/niosh/firefighters/health.html

## Slide 5: JSON Parser Update
NDJSON can be handled using ndjson Python library
Note: no other progress on this since we had previously successfully parsed JSON and used fhirclient.py to POST to FHIR server
Notes: References:
Health risks: https://www.cdc.gov/niosh/firefighters/health.html

## Slide 6: XML Parser Update
Directly pulled in XML and was able to POST it to FHIR server using an HTTP request
Was able to POST a bundle of patient resources to server
Debugging spurious characters in the XML response after conversion to a Python dictionary using library xmltodict

## Slide 7: FHIR Validation Update
This is no longer a separate task; it has been integrated into the JSON and XML Parser sections since these will do an HTTP request on their own

## Slide 8: DB Update
GUI up and running, able to view table created
Worked through Docker settings issue causing an issue when trying to run the database create script

## Slide 9: QA Update
Personnel change here, as Eric is taking over from Michael
Validated that Dockerfile was able to stand up the DB and access it using the GUI

## Slide 10: QA Screenshot
Docker container on left, DBeaver GUI on right

## Slide 11: Project Plan Update

## Slide 12: Plans for Future Weeks
Update JSON parser code to use requests lib
Begin mapping FHIR resources to DB fields to support DB population
QA to validate implemented code for parsers
JSON/XML parsers to be updated pending any QA feedback