## Slide 1: Team 55: National Firefighter Registry
In Collaboration with CDC-NIOSH
11/14/2020

## Slide 2: Team 55: Personnel
Team 55 Members:
James Davis
Haolong Yan
Rahul Nowlakha
Joe Kurokawa
Traver Clifford
Eric Mammoser
CDC Mentors:
Jill Raudabaugh
Breanna Newton
GT Mentor:
Elizabeth Shivers

## Slide 3: Agenda
NDJSON Update
DB Update
QA Update
Visualization Update
Project Screenshots
Project Plan Update
Project Plan Details
Plans for Upcoming Weeks

## Slide 4: NDJSON
Decided to make an update here to improve efficiency:
  Old code did one POST per patient
  New code converts patients to bundle and POSTs as one

## Slide 5: DB Insertion Update
Updated code to support inserting XML
Updated to support bundles
Continued work on mapping DB fields to resources
  Discussed some with CDC mentor Jill, but will continue the conversation in the next meeting
  Still a few fields that need clarification from CDC

## Slide 6: QA Update
Fed back issues on some field handling for SSN and ethnicitycode extension
  Both issues resolved
Added testcases to validate the XML db insertion
Debugged and fixed issue with Unicode characters
  Previously only supported ASCII, now supports UTF-8

## Slide 7: Visualization Update
Validated that I can save my workbook without data packaged
  Prompts for login to Docker container’s SQL DB when restoring

## Slide 8: Project Plan Update

## Slide 9: Plans for Future Weeks
Add support for observation resource
  This is needed for a few fields in the worker table
Find more data (either from CDC, FHIR servers, or generated via Synthea)
  This is needed for visualization purposes
Continue mapping resource elements to DB fields
  Some dependency here on questions for CDC
  Other dependency is on support for observation resource
Look into new SQL create scripts to stand up more tables (stretch goal)